# Sunrise Dental Clinic OS

Development Changelog — changes since the initial commit

The project started from a single "Initial commit" scaffold: the base UI kit, routing, and a monolithic src/data/ folder of mock arrays that every page read and mutated directly. Two development phases have happened since. Phase 1 finished out the UI prototype end-to-end; Phase 2 is an in-progress architecture refactor that restructures how the app accesses data, in preparation for a real backend.

# Phase 1 — Completing the UI Prototype

Commit 8d7aafb, "Complete UI prototype before architecture refactor" · 13 Jul 2026 · 92 files changed, ~6,250 insertions

This phase took the app from a partial page set to a fully click-through prototype covering every role (doctor, receptionist, admin) and every module referenced in navigation.

## What was added

- Auth & routing gate: a login page and auth-state context were introduced, and App.tsx switched from always rendering the app shell to gating routes on isAuthenticated — signed-out users now land on a marketing page or the login screen instead of the dashboard.

- Marketing site: a full landing page (hero, product overview, AI features, testimonials, pricing, contact, footer) was added ahead of the login flow.

- Admin module: doctors, receptionists, users, roles & permissions, analytics, audit logs, and AI settings pages were all added under /admin.

- New workflows: appointment booking (booking-page), treatment plans list, a cross-patient timeline, a "today's patients" view, and a full escalations workflow (list, new-escalation dialog, escalate-from-conversation dialog).

- Messaging expansion: the inbox page grew from a 142-line stub to a 440+ line working thread view (internal notes, attachments, assignment, status).

- AI-adjacent surfaces: ai-charting and ai-receptionist pages, a knowledge-assistant command-palette dialog, an "AI recommended actions" card, and a 261-line lib/ai-mock.ts of canned responses backing all of it.

- Patient profile depth: medical-history editing, AI summary tab, patient-timeline tab, and a much heavier images tab (103 → 300+ lines) were added.

## Problems faced / decisions made

- Role model needed correcting mid-build: the original persona set included a standalone "patient" dashboard (patient-dashboard.tsx, 156 lines) and a "front desk" role. Both were dropped — patient-dashboard.tsx was deleted outright and front-desk-dashboard.tsx was renamed to receptionist-dashboard.tsx — once it became clear this is an internal staff tool with three roles (doctor / receptionist / admin), not a patient-facing product.

- Data layer was straining under the new surface area: by the end of this phase, src/data/types.ts alone had grown to ~300 lines and every new page reached into the same data/index.ts barrel and data/selectors.ts directly. That coupling — components mutating shared mock arrays with no consistent boundary — is what the commit message flags as needing "architecture refactor" next.

# Phase 2 — Architecture Refactor

Working tree, not yet committed · 88 files touched, 20 files in src/data/ deleted (~2,850 lines)

This phase does not add features — it restructures how every existing feature gets its data, so a real backend can be dropped in later without touching page components again.

## What changed

- src/data/ removed entirely: all 20 files (appointments, patients, doctors, conversations, invoices, treatmentPlans, types, selectors, index, etc.) were deleted, along with lib/ai-mock.ts and consultation/mock-transcript.ts.

- Replaced with a three-layer split: src/types/index.ts (pure interfaces, no data), src/mocks/ (seed arrays only, one file per domain), and src/services/ (one file per domain exposing async methods — getAll, getById, create, update, delete, search — built on a shared createCrudService helper).

- New dedicated services: auth.service.ts, ai.service.ts, and voice.service.ts absorbed what used to live in lib/ai-mock.ts and mock-transcript.ts; settings.service.ts and calendar.service.ts were split out as their own domains.

- State layer rewired: src/state/store.tsx (previously ~790 combined lines of directly-mutated mock arrays) now loads every domain through its service asynchronously; src/state/auth-state.tsx was rewritten around the new auth.service.ts session shape.

- Every page that touched mock data updated: roughly 60 page/component files needed import changes to read from the new services instead of src/data — mechanical, but touching nearly the entire codebase.

## Problems faced / decisions made

- The old barrel pattern was the actual blocker: data/selectors.ts and data/index.ts let any component reach in and mutate shared arrays directly, with no async boundary anywhere. That's incompatible with a real database, where every read/write is asynchronous and needs to go through one seam per domain — so the core problem this phase solves is introducing that seam (CrudService<T>) before backend work starts, not during it.

- Scope was large and mechanical: because nearly every page imported from src/data in some form, the refactor touched ~88 files. The risk was breaking call sites silently; each service was written to keep its old method names and shapes so page components needed import-path changes only, not logic changes.

- Not yet committed: this phase is still in the working tree as of this document. It represents preparatory work completed just before backend integration begins.

# Phase 3 — Supabase Backend Integration (in progress)

Working tree, not yet committed · backend_blueprint.md phases 0–6 and 8 of 12 complete (7 deferred) · 8 SQL migrations, 1 seed file, 16 service files rewritten

This phase begins swapping the in-memory mock services introduced in Phase 2 for a real Supabase backend, following a 12-phase blueprint (backend_blueprint.md) that migrates one or two data domains per session while keeping every service's exported method names identical — so no page component needs to change, only what's underneath it. Seven of twelve phases are done so far: client setup, real authentication, directory, scheduling, clinical records, image storage, billing, and ops tables. Phase 7 (messaging + realtime) was deliberately skipped for now — see Problems faced below.

## What changed

- Phase 0 — Supabase client & project scaffolding: added @supabase/supabase-js, src/lib/supabase.ts (throws a clear error at startup if VITE_SUPABASE_URL/VITE_SUPABASE_ANON_KEY are missing), .env.example, and a supabase/migrations/ folder documenting how to apply migrations via the SQL editor or the CLI.

- Phase 1 — Real authentication: replaced the demo login (any password worked, instant role switching) with Supabase Auth. Added a profiles table (role, doctor_id, staff_id) with a trigger that auto-creates a row on signup, rewrote auth.service.ts around signInWithPassword/signOut/getSession, and moved auth-state.tsx onto supabase.auth.onAuthStateChange. The login page dropped its role-tile picker and quick-demo buttons for a plain email/password form.

- Phase 2 — Directory (doctors, staff, patients): added doctors, staff_members, and patients tables with row-level security (any staff reads; only admins write doctors/staff; any staff writes patients), seeded from the existing mock data with IDs preserved, and rewrote doctors.service.ts, users.service.ts, and patients.service.ts against Supabase.

- Phase 3 — Appointments & calendar: added an appointments table FK'd to patients/doctors and rewrote appointments.service.ts against Supabase; calendar.service.ts needed no changes since it only composes other services' public methods and never touches storage directly.

- Phase 4 — Clinical records: added treatment_plans, chart_entries, and prescriptions tables (stages and medicines stored as jsonb), restricted writes to the owning doctor or an admin while any staff can read, and rewrote treatment-plans.service.ts, chart-entries.service.ts, and prescriptions.service.ts against Supabase.

- Phase 5 — Image storage: added a patient_images table (storage_path, annotations as jsonb, uploaded_by_doctor_id) and Storage bucket policies restricted to authenticated users. This phase touched pages, not just services, since it needed a real file input: upload-image-dialog.tsx now captures an actual File and shows a real preview instead of a placeholder color swatch, and images-tab.tsx renders real signed-URL images (thumbnail grid, lightbox, and compare view) instead of a hue-derived CSS gradient. The mock-only PatientImage.hue field was removed from the shared type.

- Phase 6 — Billing: added an invoices table (items as jsonb, FK'd to patients) and rewrote invoices.service.ts against Supabase, including recordPayment/getOutstanding/getTotalOutstanding.

- Phase 8 — Ops tables: added reminders, broadcasts, message_templates, escalations (comments/history as jsonb), notifications, and audit_log tables, and rewrote all six corresponding services against Supabase. Broadcast approval needed a conditional policy rather than a flat one: any staff can update a broadcast, but only a doctor or admin can push its status to approved/rejected specifically — other transitions (submit for approval, send now) stay open to any staff.

- Frontend gaps fixed along the way: added a direct “Patients” link to the doctor's sidebar (previously only reachable by opening a patient from Today's Patients), and expanded the patient edit dialog to also cover name, age, gender, lead source, and primary doctor — previously only phone, address, and allergies were editable there.

## Problems faced / decisions made

- Migration ordering constraint: appointments.treatment_plan_id couldn't be foreign-keyed to treatment_plans until Phase 4's data existed — Phase 3's seed already referenced plan IDs that didn't exist yet. Solved by splitting the constraint into its own 0005_appointments_treatment_plan_fk.sql migration, run only after the Phase 4 seed.

- Demo role-switching removed: the profile menu and command palette both had a “Preview as” instant role-switcher built on the old fake login(role, userId) signature. That's incompatible with real credentials, so both were removed rather than left silently broken.

- Credentials handling mistake, caught early: real Supabase URL/anon key were briefly pasted into the tracked .env.example instead of the gitignored .env.local. Caught before any commit; moved to .env.local, .env.example restored to placeholders, and .gitignore tightened to explicitly exclude .env/.env.* (it previously only matched *.local).

- Search behavior narrowed for JSONB columns: prescription search no longer matches by medicine name now that medicines is stored as jsonb rather than a flat mock array — filtering inside JSON safely through PostgREST's simple filter syntax wasn't worth the added complexity for a low-traffic search box.

- Phase 7 (messaging + realtime) deferred by choice, not by blocker: the plan is to eventually wire the inbox to real WhatsApp/Instagram/Facebook channels rather than adopt Phase 7's Supabase-only synthetic realtime inbox as an intermediate step, so it was skipped for now rather than built and later reworked. Phase 8 was written not to depend on it — escalations.conversation_id is left as a plain, unconstrained column (same pattern used for appointments.treatment_plan_id before its Phase 4 backfill) so it can be properly foreign-keyed once messaging is built for real.

- Row-mapping bug caught before reporting: the first pass of templates.service.ts treated Supabase rows as camelCase (usedCount, approvalStatus) when the actual columns are snake_case (used_count, approval_status), copying the pattern used for audit_log and staff_members where the columns happen to already be single-word and need no mapping. Caught by re-reading the file before handing it off, and fixed with the same explicit fromRow/toRow mapping every other rewritten service uses.

# Current State

The app now has a real Supabase backend behind seven of its data domains — authentication, the clinic directory, scheduling, clinical records, image storage, billing, and the ops tables (reminders, broadcasts, templates, escalations, notifications, audit log) — while messaging/realtime (deferred by choice), settings/permissions, and AI/voice still resolve against the in-memory mocks from Phase 2, per the remaining phases of backend_blueprint.md. Every migrated service kept its original method names, so no page component has needed a logic change — only its data source moved underneath it.